# North / Hub Backlog Ledger

Every open item across North and Hub-Backend, categorized and prioritized, with the trade-off behind each one.

Compiled 2026-09-03, updated same day · source: claude/2026-09-03-north-hub-backlog.md

How to use this document: add your notes, decisions, or instructions in the right-most "Your comments / instructions" column of each table, then return this file. Priority key — P0 blocking/security, act now  ·  P1 high value, ready or near-ready  ·  P2 real value, needs scoping or a decision first  ·  P3 later / nice-to-have

# Security & data integrity

The two P0s are pure operational blockers. The other two are real trade-off calls.

| Item | Detail | Priority | Status | Pros | Cons | Recommendation | Your comments / instructions |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Push all local commits to GitHub | every repo, every session | P0 | Blocking | Nothing — pure risk reduction, not a feature. | Every session's work sits local-only until pushed by hand; a lost/corrupted machine loses unpushed history. | Device-bridge shell has no stored GitHub credentials and can't fix this itself — needs a git credential set up on your machine once (PAT or keychain), or continue pushing manually after each session. |  |
| Approve device binding for nightly scheduled task | north-hub-issue-collator | P0 | Blocking | One-time approval; the nightly run then gets a real git read instead of log-only. | None — just an approval you haven't gotten to yet. | Approve once in the desktop app. Five minutes, unblocks every future nightly run. |  |
| "Bodgit users' roles stripped again" | root cause diagnosed, not fixed | P1 | Needs decision | Root cause understood: two org-change controls (per-user vs per-role) look similar but behave differently. Fixing prevents a recurring, confusing data problem. | Two viable fixes identified, both change existing admin behavior — not a call to make unilaterally. | Needs your pick between the two options before either gets built. |  |
| Real encryption for stored secrets | encrypt_json/decrypt_json is plain JSON today | P2 | Accepted tradeoff | Closes a real gap now that Hub-Backend is on a public Vercel URL, not localhost-only. | Real engineering (key management, migrating existing rows); deployment is still single-tenant, so urgency is moderate. | Re-flagging only because the risk profile shifted with the public URL — your call whether the original tradeoff still holds. |  |

# Testing & sample data

Today's urgent thread. Two seed files are ready to run; the rest is about actually being able to test the live app end to end.

| Item | Detail | Priority | Status | Pros | Cons | Recommendation | Your comments / instructions |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Test-data seed v2 — programmes | 6 programmes · 16 campaigns · ~40 activities | P1 | Ready to run | Built today per your direct request — real depth to demo (Programme → Campaign → Activity), varied timing/budget/currency. | None found; review-only SQL, needs your COMMIT to land. | Review 2026-09-03-north-test-data-seed-v2-programmes.sql in Bodgit&Scarpa, then run it. |  |
| Test-data seed v1 — trigger coverage | 6 campaigns, 1 per automation trigger | P1 | Ready to run | Exercises every Process Maps trigger type plus multi-currency in one small, targeted seed. | None found; independent of v2, can run either or both. | Same review-then-COMMIT pattern; can run alongside v2 with no collision. |  |
| Automated QA has no way to log in | surfaced by the stress-test attempt | P2 | Needs decision | A real login path would unlock automated regression testing of the actual app going forward. | Entering credentials on your behalf is off-limits by standing rule, even with a test account. | Decide how future automated passes should authenticate — this blocks any deeper stress test. |  |
| Real load / performance test | concurrent-request stress test | P2 | Needs go-ahead | Would surface real capacity limits before wider rollout to external testers. | Live production, shared Supabase data, no staging environment — real risk without authorization. | Correctly not run. Needs your explicit go-ahead, ideally against a non-prod environment. |  |
| Norma "Feedback" tab — copy contradicts itself | Hub/Seek feedback: logged separately, or captured here? | P2 | Needs check | Trivial fix once resolved. | Can't tell from the front-end code alone which behavior is actually true. | A quick admin check (submit a test Hub/Seek report, see where it lands) settles this. |  |
| Reportus.html — two version numbers in one file | v0.1.0 and v0.2708.7 both present | P3 | Hygiene | 30-second fix, removes confusion. | None. | Bundle with the next Reportus change. |  |

# Data model & product decisions

Nothing more to build here without you — each is a real product call.

| Item | Detail | Priority | Status | Pros | Cons | Recommendation | Your comments / instructions |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Hub → North campaign push | activity data crossing the boundary | P2 | Needs scoping | Closes a genuine workflow gap between the two tools. | 4 open questions (fields, "executed" meaning, "results" contents, conflict handling) before a spec is possible. | A short call or written answers to the 4 questions unlocks a real spec + estimate. |  |
| Activity-to-campaign N:M split | mirrors Partner-allocation pattern | P2 | Needs confirmation | More accurate attribution when one activity serves multiple campaigns. | Real schema change — a join table with role + % share per link. | Confirm this is actually wanted before touching the activity data model. |  |
| Scoring model rebuild | Augur.html | P2 | Phase-1 ready | Phase-1 recommendation already written up and ready for sign-off. | The exact behavioral-scoring formula is a product call only you can make. | Review the phase-1 recommendation, sign off on the formula. |  |
| ICP fields — revenue range & tech stack | Prospectus.html | P3 | Needs data source | Richer targeting data once available. | No data source chosen yet (manual entry vs an enrichment provider). | Pick a data source before this can move. |  |

# Automation & feature depth

| Item | Detail | Priority | Status | Pros | Cons | Recommendation | Your comments / instructions |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Multi-currency → live formulas | display layer done in all 4 modules | P2 | Needs scoping | Makes the already-shipped currency conversion actually feed forecasts/rollups/KPIs, not just display. | Higher-risk than the display work — touches real calculations, recommended one module at a time. | Pick a starting module when ready. |  |
| Custom-branded password-reset email | new — surfaced this morning | P3 | Low priority | Removes the need to go into Supabase to edit reset-email wording/branding. | Two paths, neither trivial: edit the Supabase Auth template directly, or a new Hub-Backend-generated link + send. | Low urgency — the reset flow works; this is polish. |  |
| Board report — refresh & deck design polish | all 7 sections + AI narrative + PPTX already built | P3 | Optional | Real-time (vs snapshot) refresh, revisited slide design. | No functional gap today — this is refinement of something already complete. | Only worth doing if you want the refresh behavior or deck design specifically changed. |  |

# Integrations

Email (Gmail send) and Slack/Teams alerting are already live — this is what’s left.

| Item | Detail | Priority | Status | Pros | Cons | Recommendation | Your comments / instructions |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CRM connectors | HubSpot / Salesforce / Dynamics / NetSuite / Marketo | P3 | Not started | High potential value for lead/deal sync; pros/cons per option already written up. | Significant net-new work, all through Hub-Backend, none scoped in detail yet. | Pick a first CRM target when ready to prioritize. |  |
| Full Microsoft/Outlook OAuth + Drive/SharePoint | Outlook send today is a stub, not finished | P3 | Not started | Rounds out comms/storage coverage for Microsoft-shop customers. | Net-new OAuth integration, real effort. | Lower priority than CRM unless a specific customer need pushes it up. |  |

# New major features

Added 2026-09-03 via comment on the backlog ledger. None started — captured for scoping/prioritization.

| Item | Detail | Priority | Status | Pros | Cons | Recommendation | Your comments / instructions |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Hub/Queue — North-aligned look & feel | 2nd UI mode, same data, ERP-style (Dynamics/NetSuite) | P2 | Needs examples | Consistent, enterprise-familiar experience for North-integrated users without touching the standalone version; both modes read/write the same data. | Two front-ends to maintain long-term; real design work needed before a build estimate is possible. | Next step is exploratory: mock up 2-3 example screens in a Dynamics/NetSuite-style layout before committing to a build plan. |  |
| Rename Contact module → "Account Intelligence Hub" | Hub → AH, Queue → AQ (sub-module of AH) | P2 | Needs scoping | Clearer, more enterprise-appropriate naming; short codes (AH/AQ) fit a broader naming scheme. | Touches many surfaces — nav labels, Help/FAQ, file names/URLs (contact-seeker-hub.html, linkedin-queue.html); a full rename needs redirects. | Decide scope first: display-label rename only (low risk) vs. full file/URL rename (bigger) — recommend starting with the former. |  |
| AI screen interpreter | context-aware "explain this screen" / suggestions, routable to org’s chosen AI | P2 | Needs scoping | A genuine differentiator — contextual help embedded in every screen; builds on the existing skill/agent-registry work. | Real new scope: screen-context capture, a permission model for AI routing, and a skill-authoring format all need design first. | Phase it: (1) define the skills-folder + AI-routing/permissions config, (2) prototype "explain this screen" in one module first. |  |
| Relationship graph view | people / data / teams / assets / campaigns — filterable, drill-down, break detection | P2 | Needs scoping | Strong discovery/audit tool — could have surfaced this session’s own "orphaned role" incidents faster. | Meaningfully new: a graph-rendering approach, a unified relationship model across separate tables, and real design work on what "a connection" means. | Scope a small v1 first — e.g. campaigns ↔ owners ↔ business units only — rather than a universal graph. |  |

# Architecture

| Item | Detail | Priority | Status | Pros | Cons | Recommendation | Your comments / instructions |
| --- | --- | --- | --- | --- | --- | --- | --- |
| North's per-file architecture | 9 independent HTML files, no shared JS | P2 | Cost/options written | Every "apply everywhere" change becomes 1 edit instead of 9; full cost breakdown already documented. | Large refactor, real regression risk — needs a dedicated review pass. | Worth a deliberate look given how often this comes up — your call on timing. |  |
| Unified organization view | spec drafted | P3 | Spec drafted | Wanted feature, spec already exists to build from. | Not started — meaningful new build. | Ready whenever prioritized. |  |
| Consolidate admin actions | North vs Hub settings split | P3 | Not started | Simplifies where admins go to find controls. | Mirror-then-cut migration — nothing moved yet. | Lower priority than the per-file architecture question. |  |

# Housekeeping

| Item | Detail | Priority | Status | Pros | Cons | Recommendation | Your comments / instructions |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Confirm business-units SQL migration applied | strong indirect evidence it’s live | P3 | Quick check | Closes the loop with essentially no effort. | None. | 10 seconds in Supabase’s table editor. |  |
| Untrack compiled .pyc file | hub_local_api.cpython-310.pyc committed alongside .py | P3 | Hygiene | Cleaner diffs going forward. | None — not a security issue. | Bundle into the next repo-cleanup pass. |  |

# Deliberately parked

Considered and set aside on purpose, not forgotten. No pros/cons debate needed unless priorities change.

| Item | Why it’s parked |
| --- | --- |
| Expert mode in other modules | Shipped in one module as a pilot; rollout elsewhere on hold. |
| Super User as a cross-org tier | Would break the single-org-per-deployment model Hub-Backend relies on. |
| Events Gantt / table / board views | Scheduled to revisit once "the list" is cleared. |
| 2 low-value drilldown cards | Prospectus Filters, Schema Diagrams — left as full-page links per the drilldown proposal. |
| Real-time live FX-rate API | Deliberately snapshot/manual-refresh only. |
| Predictive/hybrid scoring model types | Deferred until the phase-1 scoring rebuild lands. |

# Backlog entry template

The structure every row above follows — use this shape for new additions. One row, one decision; if an item needs more than one decision, split it into two rows.

Item: Short name + one-line context.

Category: Security & data integrity · Testing & sample data · Data model & product decisions · Automation & feature depth · Integrations · Architecture · Housekeeping · New major features

Priority: P0 blocking/security · P1 high value, ready · P2 real value, needs scoping · P3 later/nice-to-have

Status: Ready to run · Ready to build · Needs scoping · Needs decision · Needs confirmation · Needs check · Blocking · Accepted tradeoff · Optional · Hygiene · Not started · Parked

Pros: The concrete upside — the actual thing it fixes or unlocks.

Cons: The real cost or risk — effort, irreversibility, open questions.

Recommendation: The one next action, addressed to whoever owns it.